Final Project Milestone #2

APCOMP 209A

Anthony Sciola, Maia Woluchem, and Jay Dev

1. What is your group #?

Currently, Jay Dev and Maia Woluchem are in Official Project Group #48, but because Anthony is a student in CSCI E-109A, he is not in our group on Canvas, and is the Group #48 for E-109A students. Eleni has told us that that will be fixed on the back-end.

1. Have you met/communicated with your fellow teammates?

Yes, we have met and discussed our initial thoughts around the project description.

1. Have you met/communicated with your assigned TF? If not, please provide a reason.

We have communicated and met with our TF and were able to get some clarifications on our project goals as well.

1. Has your team formulated a well-defined question to address in your project, based on the project description and references? If so, please write down the question. If your team hasn’t done this yet, that’s okay!

Yes, we are aiming to construct a recommendation system that can predict a user’s rating on a restaurant given their previous activity on Yelp. The system will then have the capability to recommend the top restaurants for a user based on this predicted rating.

1. Briefly describe your team’s plans for work to be completed by Nov 28 (milestone three). Please assign specific tasks to team members and deadlines for when these tasks are to be completed.

* Anthony has completed data collection and will pare down and clean our dataset by November 19th.
* Maia and Jay will review and develop a preliminary EDA strategy by Nov. 20th
* The team will develop individual EDA assignments and they will be assigned by November 21st
* Anthony, Jay and Maia will complete individual EDA assignments by Nov. 26th.
* Maia will write the description of the data for milestone 3 by Nov. 27th
* Jay will summarize the individual EDA findings for milestone 3 by Nov. 27th
* Anthony will combine the aforementioned sections, review, and submit to Canvas on Nov. 28th.